# Power Platform governance and engineering example

Example Council digital services

An editable example framework. This is not a certified assessment or a reproduction of a proprietary maturity model.

Assessment date: 2026-10-20
Owner: Platform architecture team
Version: 1.0
Framework: Power Platform maturity · illustrative example framework
Review date: 2027-01-20

Mightora Maturity Assessment

# Contents

Executive summary

Assessment methodology

Domain overview

Editable maturity comparison

Improvement roadmap

Historical comparison

Capability evidence and recommendations

Appendix framework guidance

Appendix stable capability identifiers

In Word, right-click the contents field and choose Update Field to refresh page numbers.

# Executive summary

12 of 12 capabilities have numeric current scores. Overall current maturity is 2.58 out of 5, with target maturity 4.67. 10 capabilities require attention based on recorded risks, high priority gaps or a gap of at least two levels. 0 capabilities are not applicable and 0 are not assessed.

# Assessment methodology

Arithmetic mean: sum(scored capability values) / number of scored capabilities. Current and target use their own scored populations. Not assessed and Not applicable are excluded, never zero. Gap = target − current for paired numeric scores only, and may be negative. Maturity levels are ordinal; averages are descriptive, not certification. Business priority, risk and context determine action order. Historical scores retain their original scales; compare changed scales with care.

| Level | Name | Definition |
| --- | --- | --- |
| 1 | Initial | Activities are informal, inconsistent or reactive. |
| 2 | Developing | Some repeatable practices exist but are not consistently applied. |
| 3 | Defined | Standardised processes, policies and responsibilities are established. |
| 4 | Managed | Practices are measured, governed and continuously monitored. |
| 5 | Optimised | Practices are continuously improved using evidence, automation and feedback. |

# Domain overview

| Domain | Assessed | Current | Target |
| --- | --- | --- | --- |
| Governance and enablement | 3/3 | 2.33 | 4.67 |
| Architecture and security | 3/3 | 3.00 | 4.67 |
| Engineering and delivery | 3/3 | 2.33 | 4.67 |
| Operations and resilience | 3/3 | 2.67 | 4.67 |

# Editable maturity comparison

The following native Word tables are the editable alternative to a radar chart. Individual scores, labels and explanations can be edited directly. This report does not contain an editable radar chart. Native editable radar charts with embedded data are available in the PowerPoint export.

## Governance and enablement

| Capability | Current | Target | Gap |
| --- | --- | --- | --- |
| Governance and environment strategy | 2 | 5 | 3 |
| Citizen developer enablement | 3 | 4 | 1 |
| Data governance | 2 | 5 | 3 |

## Architecture and security

| Capability | Current | Target | Gap |
| --- | --- | --- | --- |
| Dataverse architecture | 3 | 5 | 2 |
| Security and identity | 4 | 4 | 0 |
| Integration architecture | 2 | 5 | 3 |

## Engineering and delivery

| Capability | Current | Target | Gap |
| --- | --- | --- | --- |
| Application lifecycle management | 3 | 5 | 2 |
| Deployment automation | 2 | 4 | 2 |
| Automated testing | 2 | 5 | 3 |

## Operations and resilience

| Capability | Current | Target | Gap |
| --- | --- | --- | --- |
| Monitoring and observability | 3 | 5 | 2 |
| Recovery and continuity | 2 | 4 | 2 |
| Capacity and licensing | 3 | 5 | 2 |

# Improvement roadmap

Actions are ordered by business priority, then gap and capability weight. Review risk, cost and feasibility before committing to the sequence.

| Capability | Priority / weight | Owner | Target date |
| --- | --- | --- | --- |
| Governance and environment strategy | High / 2 | Platform lead | 2027-01-20 |
| Data governance | High / 1 | Platform lead | 2027-01-20 |
| Integration architecture | High / 1 | Solution architect | 2027-02-20 |
| Automated testing | High / 1 | Engineering lead | 2027-03-20 |
| Dataverse architecture | High / 2 | Solution architect | 2027-02-20 |
| Application lifecycle management | High / 2 | Engineering lead | 2027-03-20 |
| Monitoring and observability | High / 2 | Service owner | 2027-04-20 |
| Capacity and licensing | High / 1 | Service owner | 2027-04-20 |
| Deployment automation | Medium / 1 | Engineering lead | 2027-03-20 |
| Recovery and continuity | Medium / 1 | Service owner | 2027-04-20 |
| Citizen developer enablement | Medium / 1 | Platform lead | 2027-01-20 |
| Security and identity | Medium / 1 | Solution architect | 2027-02-20 |

# Historical comparison

Each snapshot preserves its own maturity scale and capability set. Compare changed definitions with care.

| Snapshot | Date | Current / original maximum |
| --- | --- | --- |
| April baseline | 2026-04-20 | 1.58 / 5 |
| July review | 2026-07-20 | 2.58 / 5 |

# Capability evidence and recommendations

## Governance and enablement

### Governance and environment strategy

Separate workloads by purpose, sensitivity and lifecycle with clear ownership.

Group: Core practices
Current: 2 · Developing    Target: 5 · Optimised
Gap: 3    Priority: High    Weight: 2
Owner: Platform lead    Target date: 2027-01-20

Evidence and justification

Illustrative evidence: Review environment inventory, provisioning rules and exception decisions. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for governance and environment strategy, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Inconsistent adoption could leave critical services without a clear accountable owner.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Review environment inventory, provisioning rules and exception decisions. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

### Citizen developer enablement

Support makers through training, reusable guidance and a proportionate review process.

Group: Core practices
Current: 3 · Defined    Target: 4 · Managed
Gap: 1    Priority: Medium    Weight: 1
Owner: Platform lead    Target date: 2027-01-20

Evidence and justification

Illustrative evidence: Inspect training records, support channels and escalation routes. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for citizen developer enablement, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Not recorded.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Inspect training records, support channels and escalation routes. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

### Data governance

Classify business data and apply connector policies with reviewed exceptions.

Group: Core practices
Current: 2 · Developing    Target: 5 · Optimised
Gap: 3    Priority: High    Weight: 1
Owner: Platform lead    Target date: 2027-01-20

Evidence and justification

Illustrative evidence: Inspect DLP policy scope, data owners and exception reviews. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for data governance, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Not recorded.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Inspect DLP policy scope, data owners and exception reviews. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

## Architecture and security

### Dataverse architecture

Apply deliberate table design, ownership, relationships and capacity planning.

Group: Core practices
Current: 3 · Defined    Target: 5 · Optimised
Gap: 2    Priority: High    Weight: 2
Owner: Solution architect    Target date: 2027-02-20

Evidence and justification

Illustrative evidence: Review data models, table ownership and capacity forecasts. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for dataverse architecture, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Inconsistent adoption could leave critical services without a clear accountable owner.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Review data models, table ownership and capacity forecasts. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

### Security and identity

Apply least privilege, managed identities where supported and regular access reviews.

Group: Core practices
Current: 4 · Managed    Target: 4 · Managed
Gap: 0    Priority: Medium    Weight: 1
Owner: Solution architect    Target date: 2027-02-20

Evidence and justification

Illustrative evidence: Inspect role design, access review decisions and service account ownership. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for security and identity, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Not recorded.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Inspect role design, access review decisions and service account ownership. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

### Integration architecture

Design integration contracts, error handling and recovery across platform boundaries.

Group: Core practices
Current: 2 · Developing    Target: 5 · Optimised
Gap: 3    Priority: High    Weight: 1
Owner: Solution architect    Target date: 2027-02-20

Evidence and justification

Illustrative evidence: Trace a failed integration through monitoring and recovery. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for integration architecture, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Not recorded.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Trace a failed integration through monitoring and recovery. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

## Engineering and delivery

### Application lifecycle management

Keep solution changes in source control and promote managed artefacts consistently.

Group: Core practices
Current: 3 · Defined    Target: 5 · Optimised
Gap: 2    Priority: High    Weight: 2
Owner: Engineering lead    Target date: 2027-03-20

Evidence and justification

Illustrative evidence: Trace a production solution to source history and deployment evidence. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for application lifecycle management, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Inconsistent adoption could leave critical services without a clear accountable owner.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Trace a production solution to source history and deployment evidence. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

### Deployment automation

Use repeatable pipelines with approvals, validation and rollback arrangements.

Group: Core practices
Current: 2 · Developing    Target: 4 · Managed
Gap: 2    Priority: Medium    Weight: 1
Owner: Engineering lead    Target date: 2027-03-20

Evidence and justification

Illustrative evidence: Observe a deployment and a documented recovery exercise. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for deployment automation, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Not recorded.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Observe a deployment and a documented recovery exercise. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

### Automated testing

Cover important journeys and custom code with maintained automated checks.

Group: Core practices
Current: 2 · Developing    Target: 5 · Optimised
Gap: 3    Priority: High    Weight: 1
Owner: Engineering lead    Target date: 2027-03-20

Evidence and justification

Illustrative evidence: Review test results, failure handling and coverage of key journeys. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for automated testing, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Not recorded.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Review test results, failure handling and coverage of key journeys. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

## Operations and resilience

### Monitoring and observability

Measure service health, failures and business impact with named responders.

Group: Core practices
Current: 3 · Defined    Target: 5 · Optimised
Gap: 2    Priority: High    Weight: 2
Owner: Service owner    Target date: 2027-04-20

Evidence and justification

Illustrative evidence: Inspect actionable alerts, dashboards and incident records. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for monitoring and observability, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Inconsistent adoption could leave critical services without a clear accountable owner.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Inspect actionable alerts, dashboards and incident records. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

### Recovery and continuity

Demonstrate recovery of platform data and critical apps against agreed objectives.

Group: Core practices
Current: 2 · Developing    Target: 4 · Managed
Gap: 2    Priority: Medium    Weight: 1
Owner: Service owner    Target date: 2027-04-20

Evidence and justification

Illustrative evidence: Review a restore exercise against RTO and RPO. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for recovery and continuity, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Not recorded.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Review a restore exercise against RTO and RPO. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

### Capacity and licensing

Forecast capacity and licence needs with evidence of regular review.

Group: Core practices
Current: 3 · Defined    Target: 5 · Optimised
Gap: 2    Priority: High    Weight: 1
Owner: Service owner    Target date: 2027-04-20

Evidence and justification

Illustrative evidence: Compare usage trends, licence allocations and forecasts. A sample review in September found the practice in two of four teams, with inconsistent follow-up.

Recommendations

Agree a consistent approach for capacity and licensing, assign ownership, and review adoption at the next quarterly assessment.

Risks and issues

Not recorded.

Supporting notes

Fictional data supplied to demonstrate the tool. Replace with your own assessment.

| Assessment criterion | Status | Evidence |
| --- | --- | --- |
| Compare usage trends, licence allocations and forecasts. | Met | Illustrative review notes, September 2026. |
| Confirm consistent adoption across the agreed assessment scope, supported by dated evidence. | Not confirmed | Not recorded |

# Appendix framework guidance

## 1 Initial

Activities are informal, inconsistent or reactive.

Scoring guidance: Demonstrate the practices described at level 1 consistently across the assessed scope.
Evidence requirements: Record dated examples, artefact references and the extent of adoption.

## 2 Developing

Some repeatable practices exist but are not consistently applied.

Scoring guidance: Demonstrate the practices described at level 2 consistently across the assessed scope.
Evidence requirements: Record dated examples, artefact references and the extent of adoption.

## 3 Defined

Standardised processes, policies and responsibilities are established.

Scoring guidance: Demonstrate the practices described at level 3 consistently across the assessed scope.
Evidence requirements: Record dated examples, artefact references and the extent of adoption.

## 4 Managed

Practices are measured, governed and continuously monitored.

Scoring guidance: Demonstrate the practices described at level 4 consistently across the assessed scope.
Evidence requirements: Record dated examples, artefact references and the extent of adoption.

## 5 Optimised

Practices are continuously improved using evidence, automation and feedback.

Scoring guidance: Demonstrate the practices described at level 5 consistently across the assessed scope.
Evidence requirements: Record dated examples, artefact references and the extent of adoption.

# Appendix stable capability identifiers

| Capability ID | Capability | Domain |
| --- | --- | --- |
| 54d91ed0-d9cc-4d54-828e-af113e72dd51 | Governance and environment strategy | Governance and enablement |
| 6bf2dc96-64be-4102-8948-51d21eb8bf59 | Citizen developer enablement | Governance and enablement |
| bc6a8045-96bc-4990-bdd6-21cde9778467 | Data governance | Governance and enablement |
| d862b9cf-3b5f-4972-93a3-b6c99b275ed8 | Dataverse architecture | Architecture and security |
| 8a94fe13-a112-498e-a1b2-f385bef21387 | Security and identity | Architecture and security |
| 35af7f68-c81c-4323-96c9-e86418212e2e | Integration architecture | Architecture and security |
| 476eedc1-5487-422c-89c7-9f26f7203bfd | Application lifecycle management | Engineering and delivery |
| 51de1b89-7572-4b9a-ad93-fe0918f6f137 | Deployment automation | Engineering and delivery |
| d4e7ecc0-2180-41c1-bf88-f47007d4c7ce | Automated testing | Engineering and delivery |
| f007308f-0fd4-4bb8-bf58-249b1efdeb9b | Monitoring and observability | Operations and resilience |
| f4b31fde-9bcd-4e60-ab8b-c3b55c6b1d23 | Recovery and continuity | Operations and resilience |
| e8b6d386-a889-4674-811b-b3ac8558cd6c | Capacity and licensing | Operations and resilience |